# 1. Project Title: AI-Powered Literacy Assistant for Neo-Learners

## 2. Project Statement and Outcomes

Millions of adults and first-generation learners face challenges in acquiring foundational reading, writing, and communication skills. Traditional literacy programs often lack personalization and accessibility. This project aims to develop an AI-powered literacy platform that provides personalized learning experiences through regional language content, voice-based interactions, and adaptive learning pathways.

The system will evaluate learner proficiency, recommend customized lessons, monitor progress, and deliver engaging literacy exercises. AI-powered speech recognition and pronunciation assessment will provide immediate feedback, enabling learners to improve their language skills effectively.

The deliverable is a complete web-based literacy platform featuring learning modules, proficiency assessments, pronunciation coaching, progress tracking, and multilingual content delivery.

## 3. Modules to be Implemented

- Learning Content Management & Assessment Framework

- AI-Based Personalized Learning Engine

- Voice Learning & Progress Monitoring Dashboard

- System Integration, Testing & Project Finalization

## 4. Week-wise Module Implementation and High-Level Requirements

### Weeks 1–2: Learning Content Management & Assessment Framework

- Create literacy curriculum structures.

- Build multilingual content repositories.

- Develop learner registration and profile modules.

- Design reading, writing, and comprehension assessments.

- Establish learner proficiency benchmarks.

### Weeks 3–4: AI-Based Personalized Learning Engine

- Develop adaptive learning recommendation models.

- Implement learner proficiency prediction algorithms.

- Create personalized lesson generation workflows.

- Build content recommendation engines.

- Develop APIs for learning path management.

### Weeks 5–6: Voice Learning & Progress Monitoring Dashboard

- Integrate speech recognition services.

- Develop pronunciation assessment modules.

- Build learner progress dashboards.

- Create gamification and achievement systems.

- Generate learning reports and improvement recommendations.

### Weeks 7–8: System Integration, Testing & Project Finalization

- Conduct end-to-end learning workflow testing.

- Validate recommendation quality and assessment accuracy.

- Improve accessibility and mobile responsiveness.

- Prepare project documentation and deployment guides.

- Develop final project presentation and demonstration.

## 5. Flow Chart

Learner Registration
 ↓
 Initial Assessment
 ↓
 Skill Evaluation
 ↓
 Personalized Learning Plan
 ↓
 Learning Activities
 ↓
 Voice Assessment
 ↓
 Progress Tracking
 ↓
 Performance Reports